# FSW Booking System — Phase 3: Time Off & Company Closures

Document version: 1.0

Date: 2026-06-06

Phase status: Complete

Audience: Project owner / reviewer (and future developers)

## 1. Purpose of this document

This is the design-and-build record for Phase 3. It adds the ability to *remove* availability — holidays,

sick days, ad-hoc unavailable blocks, and company-wide closures — and introduces the warn-and-flag rule:

when time off lands over a meeting, the meeting is never silently deleted; it is flagged for the manager to

deal with. It builds on the availability model (Phase 0/2) and the role-based shell (Phase 1).

## 2. What's new

For employees (the *Time off* tab):

Add full-day time off across a date range, or partial-day time off (a date with start/end times),

each with an optional reason.

See and remove their upcoming time off.

For the manager (the *Closures* tab):

Company closures — block *all* employees at once (public holidays, team days), full-day or partial,

added once.

Time off for an employee — block any individual's calendar on their behalf.

Conflicts to review — a live list of meetings that currently clash with time off or a closure.

## 3. How it works

### 3.1 Time off vs. exceptions (a deliberate distinction)

Phase 2 introduced *exceptions* — an employee trimming their own recurring pattern. Phase 3 adds *time off*,

which is different in an important way:

|  | Exception (Phase 2) | Time off / closure (Phase 3) |
| --- | --- | --- |
| Meaning | "My recurring pattern doesn't apply here" | "I am unavailable here" |
| Can sit over a booking? | No (it's pure availability editing) | Yes — and then it flags the booking |
| Scope | One employee | Time off = one employee; closure = everyone |

Keeping them separate keeps each concept simple.

### 3.2 Full-day vs. partial

A full-day block is stored from local midnight of the first day to local midnight after the last day, so

it correctly covers whole days (even across daylight-saving changes). A partial block is a single date

with explicit start/end times. As always, the browser sends plain dates/times and the server converts them in

the business timezone.

### 3.3 Warn-and-flag

When time off or a closure is saved, the system finds every confirmed meeting it overlaps and reports the

count back to the screen — e.g. *"Closure added. ⚠ 2 existing meeting(s) now conflict and are flagged for

review."* Those meetings stay confirmed but gain a conflict flag (a field kept separate from status, so a

meeting can be both *confirmed* and *flagged*). The manager resolves them by rescheduling or cancelling

(Phases 4–5). Nothing is ever auto-deleted.

The flag is recomputed from scratch whenever time off or a closure is added or removed: each affected

employee's confirmed meetings are re-checked against all currently-active time off and closures, and only

changed rows are updated (with a FLAG/UNFLAG audit entry). This means removing the time off that caused a

conflict automatically clears the flag — no fragile bookkeeping.

Because client bookings don't exist until Phase 4, the conflicts list will be empty for now. The logic is

fully wired and will light up as soon as bookings are made.

### 3.4 Everything is locked and audited

Adding/removing time off and closures runs inside the script lock (so flag recomputation can't race with a

booking) and writes audit entries for the time off/closure itself and for every flag change.

## 4. The interface

Employee → Time off: a single form with a *Type* selector (Full day(s) / Part of a day) that reveals the

right fields, a reason, and the list of upcoming time off with Remove buttons.

Manager → Closures: three cards —

*Company closures* — add/list/remove closures that block everyone.

*Time off for an employee* — pick a person from the roster and block their calendar; the list updates per

selected employee.

*Conflicts to review* — refreshable list of currently-flagged meetings, each showing the employee, client,

time, and the reason for the clash.

The full-day/partial form pattern is shared (one helper drives all three forms), keeping behaviour consistent.

### Files

src/TimeOffApi.gs — server API: getTimeOff/addTimeOff/deleteTimeOff, getClosures/addClosure/

deleteClosure, getRoster, getFlaggedBookings, plus the shared warn-and-flag recompute.

src/Schema.gs — Closures tab gained a scope column (matching time off).

src/ui/Employee.html — the *Time off* tab built out.

src/ui/Manager.html — the *Closures* tab built out.

src/ui/JsEmployee.html — added the time-off logic.

src/ui/JsManager.html — new; drives all manager screens (Closures tab in this phase).

src/ui/JsCommon.html — shared helpers (collectSpan, syncSpanFields, busy, affMsg, …).

src/ui/Index.html — now also injects the manager script on the manager view.

## 5. How to verify

Push (clasp push). As an employee, on *Time off*: add a full-day holiday and a partial block; both

appear in the list and can be removed. Switch to *My availability* → *Preview*: the time-off hours are now

missing from the affected days (proving time off subtracts from availability).

As the manager, on *Closures*: add a company closure for a date range — it appears in the list; pick an

employee and add time off for them — it appears under that employee. (The *Conflicts* list stays empty until

there are bookings in Phase 4; after Phase 4 you can confirm that adding time off over a meeting flags it.)

| Check | Expected |
| --- | --- |
| Employee adds full-day time off | Appears as "All day · …"; preview loses those days |
| Employee adds partial time off | Appears with the time range; preview loses those hours |
| Manager adds a closure | Appears in closures list; toast confirms (with conflict count once bookings exist) |
| Manager adds time off for an employee | Appears under the selected employee |
| Remove any entry | Disappears; availability/flags recompute |

## 6. What's next

| Phase | Deliverable |
| --- | --- |
| 4 | Manager booking — a combined calendar of everyone's free time and a booking form (client details, validation, the double-booking lock). This is where the conflict-flagging from Phase 3 starts to matter. |
| 5 | Reschedule & cancel, surfacing and clearing conflicts |
| 6 | Email notifications & reminders |

Phase 4 will ship its own .md and .docx document.