# FSW Booking System — Phase 5: Reschedule & Cancel

Document version: 1.0

Date: 2026-06-06

Phase status: Complete

Audience: Project owner / reviewer (and future developers)

## 1. Purpose of this document

This is the design-and-build record for Phase 5, which completes the booking lifecycle: meetings can now

be moved or cancelled, by the manager or the assigned employee, safely and with a full history. It

builds directly on the Phase 4 booking engine.

## 2. What's new

Reschedule a meeting to a new time. The new slot is validated exactly like a fresh booking; the old time

reopens automatically.

Cancel a meeting with an optional reason. The time reopens and any conflict flag is cleared.

Both actions are available to the manager (from the Schedule calendar) and to the assigned employee

(from their new *My calendar* list).

Resolving a flagged (time-off-clash) meeting by moving or cancelling it clears the flag and removes it

from the manager's *Conflicts to review* list.

## 3. How it works

### 3.1 Reschedule

Moving a meeting re-uses the Phase 4 validator, with one addition: the booking's own footprint is ignored

during the check (so a meeting can be "moved" to overlap where it currently sits). The new time must still be

fully inside the employee's free time, clear of other meetings, respecting the buffer, and off any time

off/closure. On success:

the meeting's start/end are updated and its buffer snapshot refreshed to the employee's current buffer;

the old time reopens automatically — because availability is always derived, nothing extra is needed;

the meeting's conflict flag is re-evaluated at the new time (it may clear an old clash or reveal a new

one);

the reminder is reset so a fresh reminder will fire for the new time (Phase 6).

Like booking, reschedule runs inside the script lock and re-validates against freshly-committed data, so it

can't race another change into a double-booking.

### 3.2 Cancel

Cancelling sets the meeting's status to *cancelled*, records the optional reason, and clears any conflict

flag. The booking row is kept (never deleted), so history and reporting stay intact; because the engine

ignores cancelled bookings, the time immediately becomes bookable again.

### 3.3 Who can do it

Every reschedule/cancel call re-derives the caller's identity from the session and checks

requireSelfOrManager(<the booking's employee>) — so the manager can act on any meeting, an employee only on

their own, and knowing a booking's id alone grants nobody access. Both actions are fully audited (who, when,

before/after, and the cancel reason).

## 4. The interface

Manager (Schedule tab): clicking a meeting opens its detail modal, which now has Reschedule (reveals a

date/start/length form, pre-filled from the meeting) and Cancel meeting (prompts for a reason). After

either action the calendar and the conflicts list refresh automatically.

Employee (My calendar tab): a list of the employee's upcoming meetings, each with Reschedule (an

inline pre-filled form) and Cancel. The list refreshes after each change.

Live refresh: booking changes broadcast a small in-page event; the calendar re-fetches and the conflicts

list reloads in response, so the manager's views stay in sync without a manual refresh.

### A bug fixed along the way

The employee view had a single view-wide handler for availability "Remove" buttons. With time-off and cancel

buttons (also styled as danger buttons) now living in the same view, that handler was tightened to act only

on availability buttons (which carry a data-kind), preventing any cross-firing between the three lists.

## 5. Files

src/BookingApi.gs — added getMyUpcomingBookings, rescheduleBooking, cancelBooking, and a

bookingDetail_ projection.

src/ui/Manager.html — the detail modal gained reschedule/cancel controls and an inline move form.

src/ui/JsManager.html — reschedule/cancel wiring; an in-page "bookings changed" event drives calendar and

conflict refresh.

src/ui/Employee.html — the *My calendar* tab built out.

src/ui/JsEmployee.html — the *My calendar* list with inline reschedule/cancel (and the delegation fix).

src/ui/Styles.html — styles for the calendar list items.

No new data fields were needed — Phase 0 already provided status, cancel reason, and the reminder fields.

## 6. How to verify

Push (clasp push). With at least one booking (Phase 4):

| Step | Expected |
| --- | --- |
| Manager clicks a meeting → Reschedule → pick a new valid time → Confirm | Meeting moves; old slot becomes free again; calendar updates |
| Reschedule onto a clashing time | Rejected with a clear reason; meeting unchanged |
| Manager clicks a meeting → Cancel → enter a reason | Meeting disappears from the calendar; time is bookable again |
| Add time off over a meeting, then cancel/reschedule that meeting | The amber flag and the *Conflicts to review* entry clear |
| Employee opens *My calendar* → Reschedule / Cancel their own meeting | Works; an employee cannot act on someone else's meeting |
| Check the AuditLog tab | BOOK / RESCHEDULE / CANCEL entries with who, when, and before/after |

## 7. What's next

| Phase | Deliverable |
| --- | --- |
| 6 | Email notifications — confirmations to the employee, client and manager on booked / rescheduled / cancelled, plus a 24-hour reminder (a scheduled job, de-duplicated; reset on reschedule, which Phase 5 already wired) |
| 7 | Reporting dashboard |
| 8 | Deployment & Google Sites embedding |

Phase 6 will ship its own .md and .docx document.