# FSW Booking System — Phase 8: Deployment, Google Sites Embedding & Acceptance

Document version: 1.0

Date: 2026-06-06

Phase status: Complete (v1)

Audience: Project owner / administrator (and future developers)

## 1. Purpose of this document

This is the final build record. It covers how to put the system live — deploying the web app, embedding it in

your Google Site — and a complete user-acceptance test (UAT) matrix that exercises every feature end to

end. With this phase the v1 system is complete.

## 2. Prerequisites (recap)

A Google Workspace owner account that will own the script and the data spreadsheet (it runs the app and

sends all email).

Node + clasp installed; the Apps Script API enabled; clasp login done as the owner (see the project

README.md).

The code pushed (clasp push) and setup() run once (creates the data spreadsheet, seeds Config and the

first manager, installs the reminder trigger).

Staff added with addEmployee("email@domain", "Full Name").

The business timezone confirmed in the Config tab (and matched on the script + spreadsheet).

## 3. Deploying the web app

In the Apps Script editor: Deploy → New deployment → select type Web app

(or from the CLI: clasp deploy --description "v1").

Set:

| Setting | Value | Why |
| --- | --- | --- |
| Execute as | Me (the owner) | One-time owner authorization; the data Sheet is never shared with staff; the app still sees each visitor's identity via the same-domain rule |
| Who has access | Anyone within `<your domain>` | Restricts to your Workspace; required for identity to resolve and for clean iframe embedding |

Authorize the requested scopes once (Sheets, send-mail, user email, script triggers).

Copy the Web app URL ending in `/exec` (use /exec, never /dev — /dev only works for editors and

serves unsaved code).

Keep the URL stable. Re-deploy to the *same* deployment after code changes so the URL doesn't change and

your Site embed keeps working: clasp deployments to list, then

clasp deploy --deploymentId <id> --description "v1.1" to update in place. (In the editor: **Manage

deployments → edit (pencil) → New version**.)

## 4. Embedding in Google Sites

Edit your Google Site → Insert → Embed → By URL → paste the `/exec` URL → Insert.

Size the embed block generously; the app manages its own scrolling.

Publish the Site to an audience restricted to your Workspace domain (so it matches the app's access).

Add a visible fallback link/button elsewhere on the page: *"Open Booking System in a new tab"* pointing

at the same /exec URL, target="_blank".

Why the fallback? The app already sends the two flags needed for framing (ALLOWALL, and

<base target="_top"> so links can escape the sandbox). The embed works for normal signed-in users. But a

minority of browsers that block all third-party cookies/iframes may show a blank or sign-in frame — those

users click the new-tab link, which always works because it loads the app directly (no cross-origin frame).

## 5. Ongoing maintenance

Code changes: clasp push, then update the pinned deployment (above). Test on the /dev URL first.

Settings: edit the Config tab (timezone, defaultBufferMin, bookingHorizonDays, reminderLeadHours).

Add/inactivate staff: addEmployee(...); to remove someone, set their Users row active to FALSE

(history and past bookings are preserved).

Reminders: an hourly trigger runs sendDueReminders. If it ever stops, re-run installTriggers().

Email quota: Workspace allows ~1,500 recipients/day on the owner; far above this team's needs. The code

skips and logs sends if the quota is ever hit.

Backups: the data lives in one Google Sheet — use Google's version history, or File → Make a copy.

## 6. Security recap

The app runs as the owner, so the server never trusts the browser about identity: every server function

re-derives the user from the Google session and re-checks the role (requireManager /

requireSelfOrManager).

Employees can only read/change their own availability, time off, and meetings; the manager can act for

anyone; clients have no access at all.

Every change is recorded in the append-only AuditLog.

## 7. User-acceptance test (UAT) matrix

Run through this after deploying. Use two accounts where possible (a manager and an employee), and test both

inside the Google Site iframe and via the direct `/exec` URL.

### Setup & access

| # | Step | Expected |
| --- | --- | --- |
| 1 | Open the app before setup() | "Setup required" notice (no error page) |
| 2 | Open as the owner after setup | Manager view; status line shows your email + "manager" + server time |
| 3 | Open as an added employee | Employee view |
| 4 | Open as an account not on the roster | "No access" notice naming the email |
| 5 | runAllTests() in the editor | 13/13 passed |

### Employee — availability (Phase 2)

| # | Step | Expected |
| --- | --- | --- |
| 6 | Set a buffer and Save | Persists on reload |
| 7 | Add a weekly and a monthly recurring pattern | Listed in plain English |
| 8 | Add a one-off slot and an exception | Listed; preview reflects them |
| 9 | Preview a date range | Free time per day; exception hours absent |

### Time off & closures (Phase 3)

| # | Step | Expected |
| --- | --- | --- |
| 10 | Employee adds full-day and partial time off | Listed; preview loses that time |
| 11 | Manager adds a company closure | Listed under closures |
| 12 | Manager adds time off for an employee | Listed under that employee |

### Booking (Phase 4)

| # | Step | Expected |
| --- | --- | --- |
| 13 | Manager: Book → show free times → fill client + valid email → Book | Appears on the Schedule calendar |
| 14 | Book an overlapping time for the same employee | Rejected ("not free") |
| 15 | Book inside an existing meeting's buffer | Rejected |
| 16 | Two near-simultaneous bookings of one slot | Exactly one succeeds |
| 17 | Add time off over an existing meeting | Meeting outlined amber; appears in *Conflicts to review* |

### Reschedule & cancel (Phase 5)

| # | Step | Expected |
| --- | --- | --- |
| 18 | Manager reschedules a meeting to a valid time | Moves; old time frees up |
| 19 | Reschedule onto a clash | Rejected; meeting unchanged |
| 20 | Cancel with a reason | Removed from calendar; time reopens |
| 21 | Reschedule/cancel a flagged meeting | Amber flag and conflict entry clear |
| 22 | Employee reschedules/cancels their own meeting from *My calendar* | Works; cannot touch another's meeting |
| 23 | AuditLog tab | BOOK / RESCHEDULE / CANCEL / FLAG entries with who & when |

### Notifications (Phase 6)

| # | Step | Expected |
| --- | --- | --- |
| 24 | Book with your address as the client | Client, employee, manager emails arrive |
| 25 | Reschedule / cancel | Emails arrive (old→new; cancel reason) |
| 26 | Set reminderLeadHours high (or run sendDueReminders) | Client + employee reminder; a second run sends nothing |

### Reporting (Phase 7)

| # | Step | Expected |
| --- | --- | --- |
| 27 | Reports tab (last 30 days) | Per-employee booked/offered/utilisation + by-type tables |
| 28 | Book then re-run | Booked hours & utilisation rise; type appears |

### Embedding (Phase 8)

| # | Step | Expected |
| --- | --- | --- |
| 29 | Open the app inside the Google Site | Renders correctly |
| 30 | Click the new-tab fallback link | Opens the app directly |

## 8. Going-live checklist

[ ] clasp push and setup() run; manager + employees added.

[ ] Timezone confirmed in Config (and on the script + spreadsheet).

[ ] Web app deployed (Execute as Me, access Anyone within domain); /exec URL noted and pinned.

[ ] Reminder trigger present (installTriggers() / from setup).

[ ] Embedded in the Google Site + fallback link added; Site published to the domain.

[ ] UAT matrix passed (at least the booking, conflict, notification and reporting rows).

## 9. v1 complete — possible future enhancements

The system meets all the agreed requirements. Natural next steps, if wanted later:

Google Calendar sync (mirror bookings into employees' Outlook/Google calendars) — easy in this

ecosystem; deliberately deferred.

Recurring client meetings (book the same client on a repeating schedule in one action) — deferred in

planning.

In-app roster editing (add/deactivate staff without the editor).

Archiving old bookings to keep the hot data small as years accumulate.

SMS reminders (would need a paid gateway).

Each per-phase document (Phases 0–8) records the design and rationale for that part of the system; together

they are the maintenance manual for v1.